**Week 1) 1/29/2019**

Circuit:

- Work on testing ordered components

- Confirm design on pulsed current stimulators

- Confirm design of constant current stimulator

-start building constant current circuit

Headgear:

- Meet with professor who knows how to put snaps on

**Week 2) 2/05/2019**

Circuit: complete order to be processed by dr.qiu

Study different circuit designs as alternatives

Headgear:

- Order hats, pins, wires

-test how to put snap pins on hat

**Week 3) 2/12/2019**

Circuit:add additional components in case of design change

Headgear:

- Test mounting the circuit box on the hat

**Week 4) 2/19/2019**

Circuit:

-start testing constant current circuit with simulated load

-attach electrodes

Headgear:

**Week 5) 2/26/2019**

Circuit:

-build electrodes with breadboard design

-start designing PCB

Headgear:

**Week 6) 3/05/2019**

Circuit:

Headgear:

**Week 7) 3/12/2019**

Circuit:

Headgear:

**Week 8) 3/19/2019**

Circuit:

Headgear:

**Week 9) 3/26/2019**

Circuit:

Headgear:

**Week 10) 4/02/2019**

Circuit:

Headgear:

**Week 11) 4/09/2019**

Circuit:

Headgear:

**Week 12) 4/16/2019**

Circuit:

Headgear:

**Week 13) 4/30/2019**

Circuit:

Headgear:

**Week 14) 5/07/2019**

Circuit:

Headgear:

**Week 15) 5/14/2019**

Circuit:

Headgear: